DAY 5

1.What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value ½, 1, 2, 3, 5,8,13, 20, 40, 100, infinity

Apple

Mango

- Banana
- Jack fruit

Pine apple

Gooseberry

Avocado

Lime

Pomegranate

Watermelon

Ans) Story point is a arbitrary measure used by Scrum teams. This is used to measure the effort required to implement a story.
That is, its a number that tells the team how hard the story is. Hard could be related to complexity, unknowns and effort.
Teams use a modified version of the fibonacci sequence which looks like 1,2,3,5,13,40,100 as story point values.

Story points do not relate to hours.

Size of the given fruits can be measures using story points.

Apple	3
Mango	5
Banana	5
Jack fruit	100
Pine apple	20
Gooseberry	1
Avocado	13
Lemon	1
Pomegranate	8
Watermelon	40

2.What are the points discussed during the daily standup meeting? What happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

Ans) The daily stand-up meeting is a meting where the whole team meets every day for a quick status update and the team stands up to keep the meeting short.These meeting are usually just 15 mins.

So, the main points discussed during daily scrum meetings are:-
-Each member summarises about:
1. What he/her accomplished yesterday.
2. What will he/her will do today?
3. What obstacles are impeding his/her progress?
These are the minimum number of questions that satisfy the goals of daily stand-ups. Other topics of discussions are design discussions, gossip, etc.

If a team member identifies a problem during stand up meeting it not removed or resolved during the meeting, but tries to resolve it later on.

That is, If a member identifies a problem which do not have dependancy on other team member’s work, that will be taken care in a seperate meeting after the standup meeting. The daily scrum meeting is not used as a problem solving or issue resolution meeting.

Also these problems can be raised to an Improvement Board. This is a publicly visible whiteboard that identifies raised obstacles and tracks the progress of their resolution.
Also writing an issue down and therefore explicitly acknowledging it is a very reliable way to reduce drawn out conversations.
Including an occurrence count with each raised obstacle highlights which issues are generally more important to deal with first.

3.What is the relationship between Epic, User story and Feature? What are themes?

Ans)
There's a hierarchical structure between :
Epic -> Features -> User stories
Basically all user stories must fall within this structure. Therefore all user stories must fall under an umbrella feature and all features must fall under an epic.
Epic comprise a very global and not very well defined functionality in your software. It is very broad. It will usually be broken down into smaller user story or feature

Epic is a very large user story that is eventually broken down into smaller stories.
User story: A very high-level definition of a requirement, containing just enough information so that the developers can produce a reasonable estimate of the effort to implement it.

Feature: A distinguishing characteristic or capability of a software application or library (e.g., performance, portability, or functionality).

Theme is a collection of user stories. Multiple user story which can be combined together under a specific unit is called theme.
Eg: In a school management system there will be different themes such as Student management, which is used to add, edit, delete, update student details, similarly there will be different themes such as Teacher Mangaement, Staff Management etc. Each theme consists of different user stories.

4.Provide an example of Feature and user stories for the below Epic
Epic: Allow the customers to manage their own accounts in the web portal.

Ans)

Given Epic
- Allow the customer to manage its own accounts in the web portal.
Feature and User Story are more specific functionality, that you can easily test with acceptance tests.

Features usually tend to describe what your software does.
Feature
- Editing the customer information via the web portal

User stories tend to express what the user want to do .
User story
As bank clerk,
I want to be able to modify the customer information
so that I can keep it up to date.
User story
As a customer, I want to pay with the most popular credits cards

5. Estimate size:
Ans)
Read a high level, 10-page overview of agile software development in a celebrity magazine	1
Read a densely written 5-page research paper about agile software development in an academic journal.	3
Write the product backlog for a simple eCommerce site that sells only clocks.	2
Recruit, interview, and hire a new member for your team.	13
Create a 60 minute presentation about agile estimating and planning for your coworkers.	5
Wash and wax your boss’ Porsche.	1
Read a 150 page book on agile software development.	3
Write an 8 page description of agile development for your boss	5